***Shift Team 6* Meeting Minutes**

**2/11/2021**

Attendees:

* Cody Ezell
* Corey Welborn
* ~~David Lamb~~
* Steven Davis
* Zachary Light
* Matthew Crocker

Items Discussed and Decisions Made:

* Reviewed items from last meeting.
* Discussed application eligibility requirements for Google Play. We decided to develop our app using Android 10.
* Discussed an app name: Quick-Ventory.
* Discussed application requirements and features. We discussed features that we wanted for an initial release and features we may want to add in the future.
  + Initial features include: Barcode scanner, manual input, full functionality on phone or tablet, ability to view all inventory, add items, delete items, and adjust item info. There will be a database table for inventory items and user login details.
  + Future features include: employee login withing the company account, item picture capabilities, and an option to change colors or themes.
* Discussed project development life cycle strategy. We will implement the Waterfall model.
* We discussed design phases and what they would entail. We will start with designing the database and the front-end portion of the app. Once those are working correctly, we will link the database and run some small initial tests. Then we will write the major code that makes the app work.

Action Items:

* Corey and Zach will begin database implementation.
* Cody and Matthew will work on the GUI and begin front-end implementation.
* Stephen will begin working on designing the logo.