***Shift Team 6* Meeting Minutes**

**2/18/2021**

Attendees:

* Cody Ezell
* Corey Welborn
* ~~David Lamb~~
* Steven Davis
* Zachary Light
* Matthew Crocker

Items Discussed and Decisions Made:

* Reviewed logo designs and made additional design suggestions
* Discussed having Corey assist the GUI team.
* Discussed creating a sample inventory for database testing.
* Created a new scheduled group work time on Tuesday nights at 8:30.
* Discussed progress on Database and GUI. Database is designed but not online. GUI has made very little progress.
* Discussed using Host Gator to put Database online. Will cost around $65 for the semester and we will all split the cost.
* Cody met with the other team leaders and discussed times for our design review presentation.
* We implemented a schedule for our project goals.

Action Items:

* Corey and Zach will edit database and get a domain to put the database online.
* Cody and Matthew will continue work on the GUI with Corey’s assistance.
* Stephen will make several more logo design options.
* Steven will begin the documentation for the project and assign us portions to work on later.